## Slide 1: Work-let Name: RLHF-Reward Model Training
Worklet Details
Work let ID: 23VIS35SRM
College Name: SRM Institute of Science and Technology
Next Steps
Working On Writing The code
Fine Tuning Of the Model
Experiment and Test
KPIs achieved till now
Literature Review
Learned Basic Syntax and Fine tuning Algorithms
Key Achievements/ Outcome till now
Completed comprehensive literature review.
Acquired basic Machine Learning skills.
Any Challenges/ Issues faced
Building Quality Dataset
Privacy Concerns
Date: 30/10/2023

## Slide 2: Last month’s Progress
Conducted literature review on image segmentation and manipulation.
Explored models like CARLA and TAMER .
Learned basic Machine Learning Algoithms.
Identified project challenges, such as real-time reward modelling.
Analyzed existing research papers and models to inform project direction.

## Slide 3: KPIs achieved
Based on the milestones for the first month, here are the KPIs that we have achieved:
Literature Review:
KPI: Comprehensive literature review completed.
Evidence: Documentation of research findings, summaries of relevant papers, and a clear understanding of theoretical foundations.
Learn Basic Syntax And Fine Tuning Algorithms:
KPI: Basic Syntax And Fine Tuning Algorithms Learnt.
Evidence: Demonstrated knowledge of Basic Syntax via coding platforms.Learnt Fine tuning algorithms and Held Peer Reviews.

## Slide 4: Technical challenges
Technical Challenges:
Building Quality Dataset: Ensuring a high-quality dataset for Reinforcement Learning from Human Feedback (RLHF) is a must due to potential biases in the collected human feedback, which can impact the agent's learning.
Privacy Concerns: Collecting and using human feedback data may raise privacy concerns, especially if sensitive information is involved. Ensuring data privacy and compliance with regulations is essential.
How did we solve these challenges ?:
Building Quality Dataset: To overcome this challenge, the team focused on Visiting several datasets and filtering out data according to or model needs. The Dataset is still in construction
Privacy Concerns: The team Anonymized data to remove personally identifiable information (PII) before storing or using it.

## Slide 5: Results till now
Completed Literature Review: We have conducted a comprehensive literature review in the fields of RLHF And Reward Model Training. This research laid the foundation for understanding the theoretical aspects of our project.
Model Exploration: We have explored existing RLHF models and algorithms, such as CARLA , to understand their potential for integration into our model.

## Slide 6: Observations based on the results obtained
.
Model Exploration: Exploring existing RLHF models and algorithms indicates a proactive approach to identifying potential solutions. This exploration will guide our decision-making when selecting the most suitable model for our app.
Preparation for Next Phases: The results obtained in the first month provide a strong foundation for the next phases of the project. With a clear understanding of the theoretical concepts and initial design work, our team is
well-prepared to move into the implementation and development stages.

## Slide 7: Upcoming Month’s plan
Writing The Code: Starting and writing the Basic Code to Make Our RLHF Model
Fine Tuning The Model : Fine-tune the Reinforcement Learning from Human Feedback (RLHF) model to enhance its performance and align it more closely with user preferences.
Experiment and Test: Conduct experiments to identify the most effective Reward Model Training methods and merging strategies through rigorous testing.
Address Technical Challenges: Tackle technical challenges such as real-time processing and optimization during implementation.
Plan for Future Phases: Begin outlining the next steps and milestones for the project beyond the second month.

## Slide 8: Thank you